NLnet Virtual Distro Dispatcher Project
Milestone 1

31-07-2009

Work done

WP1 (from 01-07-2009 to 31-07-2009)
The main activity during the first month of the project has been to set up the laboratory and the base system. The room has been furnished. Two servers, ten PCs, network equipment, cables, power strips and other hardware have been bought, assembled and positioned. A separate LAN has been created, all computers have been installed and connected to such LAN and to the Internet. VDD base system has been set up and tried out in this new environment. Remarks have been done about managing physical and virtual disk resources in a more efficient way and new features have been introduced in VDD, which can be found in this report and in the documentation so far produced. Also the High availability clustering issue has been addressed. A particular system has been designed and should be fully implemented within the next work package. Some more details about this can be found in this report. Finally, work on the web site has been started. New structure, sections and categories have been defined and tools have been introduced based on the designed community-building process. The ultimate version of the web site will be online within the next work package and will be accompanied by details on such community-bulding process.

Deliverables

Deliverables for the WP1 are:
- The laboratory is set up
- Hardware is ready
- Operating systems are installed
- VDD base system is working
- Documentation

They are presented in the following.

The laboratory is set up

The laboratory has been set up in a space of about 80 square metres (see Figure 1), diveded into two communicating rooms of equal size: the room on the right is entirely devoted to the project; the room on the left, only partially. Both rooms are accessible from the outside.

Figure 1

The rooms have been furnished with tables and chairs, in particular: table A, B, C, D, plus 11 chairs (see Figure 1). The 10 end-user workstations are located 6 on table C, 3 on table D, and 1 on table A. Table A is the administration and development centre. One of the 10 terminals is there in order to work confortably on it. The 2 servers are located on table B. On the same table, a 14'' CRT monitor, plus keybord and mouse, have been put, together with a monitor switch (it allows to switch keyboard and mouse, as well), in order to control confortably the 2 servers. Anyway, the servers are of course remotely accessible. So such equipment is there to solve problems that can't be solved remotely and for the emergencies.
The small yellow square tagged with an N in Figure 1 is where the Internet network socket is. A 16-ports gigabit ethernet switch has been located there, in order to give connectivity to VDD servers and clients. All the network cables have been crimped and layed starting from there and reaching every server and client. Small electric works have been done to provide electricity to all the equipment and five power strips have been positioned appropriately. Figure 2 is a photograph of the laboratory.

Figure 2

Hardware is ready

The following hardware has been bought:

- 2 servers with these characteristics
- CPU: Intel core i7 920 @ 2.67GHz 8MB SK1366 RET
- RAM: 8GB (4 DIMM KINGSTON 2GB PC1333 DDR III CL9)
- 3 Western Digital hard disks, RAPTOR 74GB 10000rpm 16MB SATA
- BOX COOLER MASTER ELITE 330 BLACK
- Fan	Zalman 7500
- VD CAPTIVA GEFORCE 9400GT 1GB PCX
- TECHSOLO 730W
- Supplementary gigabit network card

- 10 clients with this characteristics
- CPU: P4 1,70 Ghz
- RAM: 392 MB
- 20 GB IDE Hard disk
- standard network, video, sound cards

- 10 CRT monitor 17'' and 19''
- 1 CRT monitor 14'' for the servers
- 1 monitor switch including keyboard and mouse switch
- 11 keyboards
- 11 mouse
- 23 power cables
- 1 TP-Link TL-SG1016, 16-ports gigabit ethernet switch
- 2 gigabit ethernet cards
- 50 metres of network cable cat5e plus 30 connectors
- 5 metres of electric cable plus plug and socket

Hardware has been assembled, positioned and tested. Figure 3 depicts the network logical scheme.

Figure 3
The 2 servers are able to send and receive packets at 1 Gbit/sec as they are equipped with a gigabit network card (black thick line in Figure 3). One supplemtary 1 gigabit network card has been added to each server, for a purpose described later. Also the 16-ports switch works at 1 Gigabit. The 10 clients work at 100 Mbit/sec, as they are equipped with a standard 100 Mbit card. All the network traffic coming from and going to the 10 clients at 100 Mbit/sec can be managed simultaneously by the servers, trough the switch, at 1 Gbit/sec. Such system makes the most of the fast server connections. The switch, indeed, can work both at 100mbps and 1000mbps Gigabit and uses Store-and-Forward as transmission method. Thanks to MAC address auto-learning and auto-aging, it isolates, in substance, the network traffic of VDD VLAN from others VLAN in the main network. Besides, the switch is able to efficiently move big files by reserving more bandwidth, that is ideal for VDD.
The supplemtary 1 gigabit ethernet cards put into the each server connects the 2 servers directly, on a separate and dedicated network (red thick line in Figure 3). This way they can syncronize themselves directly and very fast. This has been done for implementing the high availability clustering solution.

Operating systems are installed

On the 2 servers Debian Lenny, 2.6.26-2 kernel, has been installed. Much care has been devoted to disks and partitions. First of all, performance has been preferred to capacity. Three super fast 74 GB hard disks (10.000 rpm) per server (6 in totals) have been bought. In each server, the three super fast disks have been put in RAID 5, using Linux RAID software. Four GB per disk have been held outside the RAID. The remaing 70 GB per disk have been put in RAID 5. This way, the total amount of space available is 140 GB (per server). Performance are improved as simultaneous requests for blocks can be fulfilled. The RAID is fault resilient: if one disk brakes, it can be substituted without data loss. The resulting device md0 (see Figure 4) has been then treated with LVM (Logical Volume Manager). LVM is a method for allocating space on a disk using logical volumes that can be easily dimensioned, as opposed to partitions. Instead of having to guess how big a partition needs to be, LVM allows you to resize your disk partitions easily as needed. This introduces a new feature for VDD, as it enables dynamic volume resizing. Used in combination with Xen, it is possible to allocate disk space on demand. It is also possible to make backups by taking "snapshots", to replace disks, to copy and share contents from one disk to another without disrupting service. When a new virtual machine to dispatch is asked for, one can choose disk space, partitions number and scheme, type of filesystems.
In figure 4, an example of what can be done with this feature is depicted. The virtual group serv1 has been created on physical device md0. Five logical volumes have been then created. Serv1 is the space reserved to VDD server. Serv1_debian and serv1_debian_home are the spaces reserved to a debian distro to be dispatched by VDD. The same applies to the last two, where the distro is Fedora. Logical volumes can be created, modified and removed, as many time as needed, for the amount of space needed, for every virtual machine to be dispatched.

Figure 4

The 10 clients have been installed with Debian lenny, 2.6.26-2 kernel, gnome desktop environment, including all the necessary plugins for make it usable standalone as a complete desktop.

VDD base system is working

VDD base system has been installed and configured on one server. The whole system is going to be replicated on the other server, by using the clustered file system GlusterFS, in order to implement High Availability clustering and thus exploiting the aforementioned direct fast network connection.
The following packets have been installed and configured:
- linux-image-2.6.26-2-xen-686
- xen-hypervisor-3.2-1-i386
- xen-tools
- xen-linux-system-2.6.26-2-xen-686
- linux-headers-2.6-26-2-xen-686
- libc6-xen
- bridge-utils

A new architecture has been designed and implemented (Figure 5).
Figure 5

VDD base system is running itself on a virtual machine (in the center, in Figure 5) generated by the XEN host system (on the left, in Figure 5), which also generates virtual machines to be dispatched to terminals (on the right in Figure 5) on demand, by VDD. This way further isolation is possible. Besides, whenever a need for rebooting VDD server arises, it is possible to do that without service disruption, that is distros already dispatched keep working.
The XEN host system has got the only purpose of launching virtual machines (Figure 6).
Figure 6

In order to complete the installation of the base system, LTSP has been installed on VDD virtual machine, X has been diverted using static assignation and projection of distros took place on terminals.

Documentation

Documentation of the project is on a specific attached document. It is going to be put online as well, in order to provide how-tos to the community. It has got a more technical tone and is intended to grow and improve with the project.