NLnet Virtual Distro Dispatcher Project
Milestone 4

23-12-2009

Work done

WP4 (from 2-11-2009 to 23-12-2009)

Time to fulfil this work package has been particularly long. A complex work has been done on bundling the whole product under graphical interfaces and tools. The final result, hereby presented, is quite satisfactory. After a first phase of development on the web-based GUI, we found more effective to focus on the host-based GUI. Here are the reasons:

1. Easy integration with the scripts host-side;
2. Less resources involved (e.g., apache web server is rather demanding in terms of resources);
3. Better user management (no need to use suexec and mod_fcgid, which, in their turn, need one virtual host for each user);
4. Zenity, the tool used for developing the GUI, just needs Gtk support and a few more, all already included in LTSP.

The result is a very good and fast host-based GUI, plus a simple and trivial web-based GUI. On top of that, we also found a very interesting tool we intend to integrate in VDD, virtual machine manager, that can help in the creation of virtual machines from scratch. It is not web based, but it has got a client-server facility:
http://virt-manager.et.redhat.com/

About desktop level performance and testing, we started to test the following qualitative and quantitative parameters we defined.

Qualitative:
a. start up GUI (Gnome, KDE, XFCE);
b. responsiveness of menus (Gnome, KDE, XFCE);
c. start up user programs (Gimp, OpenOffice, Firefox).

Quantitative:
a. time start up della distro;
b. time DE;
c. time applicativi (Gimp, OO, FF);
d. time cp, mv (100, 10, 1 M).

For the qualitative tests, we also intend to give out a questionnaire to “guinea pig” users. The results in the next deliverable.
Consolidation and debugging of system components have also been done, in particular, tuning on the machines ready to dispatch, which at the moment are: Debian Lenny, Ubuntu Jaunty, Centos 5, Fedora 11, Slackware 13 (only KDE, still some stability problems to solve), Windows XP, Windows 7. On all machines, common-use applications have been installed.

About community building, we have not seen at all the interest we expected. Probably the process is longer and must be supported by strategy we have not understood. Anyway, we worked on the article about VDD for Computer Programming, that have been finally published this month, instead of the previous one. It has been paged on the 10th of decembre and probably published today, the 23rd of december. As the magazine is quite important, we expect good feedback soon. Then, on sunday the 20th of december 2009, VDD has been presented at L'Altradomenica, an event dedicated to Open Communication and Free Software. There was quite a bit of public interested in the system and in the demo. VDD worked fine and people seemed impressed. The public was mainly composed of journalists, politicians and “intellectuals” of Free Software. This can maybe help to attract interest and funds.

Deliverables

Deliverables for the WP4 are:
- Web-based GUI implemented;
- Documentation.

They are presented in the following.

(Web-based) GUI implemented

The scripts have been integrated all together, so now only one script makes all. Zenity, a tool for building dialog windows inside bash scripts, has been used. In the script, some lines regarding Zenity, including oprions are arguments, are present. On the LTSP desktop, an icon is present that launch the script (see Figure 1). Alternatively, the script can be launched automatically (to be decided).

Figure 1

The script is written so that from 1 to 5 dialog windows are shown on the screen, based on the selected system, the possible need for creating the shared directory from scratch and whether this is encrypted or not. Dialog windows are:

1. operating system: it always appears (Figure 3);
2. desktop environment: it appears if operating system is not Windows (Figure 4);
3. encrypt or not: it appears if directory does not exist yet, hence if the user is connecting for the first time (Figure 5);
4. passphrase: it appears if 3 is Yes (Figure 6);
5. passphrase for decrypting: it appears if directory does exist and is encrypted. It does NOT appear if directory exists, is ciphred AND is already mounted (i.e. when the user launches another virtual machine) (Figure 7).

In Figure 2, this is described via a flux diagram. Red boxes indicate dialog windows where the user must insert text or make a choice.

Figure 2

Figure 3

Figure 4

Figure 5

Figure 6

Figure 7

Figure 8
At the end of the process of selection, the choosen desktop appears. In Figure 8, an example of KDE new-user window, appearing after the selection, is depicted.

The source code of VM Launch Script can be found here:
http://www.vdd-project.org/index.php/documentation/how-tos/vm-launch-scripts

Here are the screenshots:
http://www.vdd-project.org/index.php/about-vdd/screenshots

About the Web-based GUI, it works in the same way. It needs Apache web server installed, plus suexec and mod_fcgid in order to map system users to web users, and in this way achieving the requested user management. The web application writes files that the script uses. In Figure 9 and 10, web-based GUI screenshots are depicted.

Figure 9

Figure 10

Figure 11
As for now, we did not take care of graphics at all. Figure 11 represents a desktop with KDE launched.

Documentation

The online version is 0.3. We are now working on version 0.4.