NLnet Virtual Distro Dispatcher Project
Milestone 6

30-4-2010

Work done

WP6 (from 2-3-2010 to 30-4-2010)

Much of the work has been done in parallel with WP5. Dispatching over the Internet has been implemented and tested. Usability tests have been run together with system tests. About community building, on the 30th of april an article has been submitted to the IV Italian Conferece on Free Software (ConfSL), an important appointment of people working on Free Software, as regards research, development, promotion and diffusion (http://www.confsl.org/); on the 11th of May they will issue the acceptance/rejection notice. We are also planning to write more articles for specialized magazine (such as Linux Journal, :login; or LWN). We reviewed a list of similar projects (see attached document “Related Projects”). We need to look carefully at them, in order to understand where technology and market are going. This is essential for tuning the roadmap. Anyway, the following is an anticipation of some possible future works:

- Clustering (evaluate Ganeti)
- Load Balancing
- Optimize client bandwidth
- Evaluate LTSP-Cluster project architecture
- Account management (openLDAP)
- Configuration management (simplify)
- Reporting (event logging system)
- Automatic Application Server Cleanup
- Security model: evaluate Truecrypt (armour privacy vs CPU saving)
- iTalc support
- Using Launch pad for tracking the project

Deliverables

Deliverables for the WP5 are:
- Report on usability tests;
- Dispatching distros over the Internet implemented;
- Documentation.

They are presented in the following.

Report on usability tests

Work done and results are summarized in the attached report.

Dispatching distros over the Internet implemented

We have tested a number of methods and protocols to enable this feature. We evaluated VNC, RDesktop and X. VNC proved the best in terms of compression and performance. At first we chose to provide a VNC client to VDD users. We then prefered to use directly the web browser. So we used a VNC plugin for firefox: mozilla-gtk-vnc.
We developed a simple Web-GUI (Figure 1) and set-up the web server.

Figure 1

For every machine, there is a web page including the following code:

<embed type="application/x-gtk-vnc"
width="1024"
height="768"
host="192.168.108.XX" port="5900">
</embed>

So just by clicking on the favourite Desktop, we see it projected directly into the web page (Figure 2). It is possibile to open multiple browser tabs, as depicted in Figure 2, thus making switching among desktops confortable.

Figure 2

We also produced a short video that shows all this (home page of the website).

Documentation

The online version is 0.5. We will keep working on it.